## Slide 1
Current Problems (Without AI)
Lack of Transparency
Story points are subjective and hard to justify
Business questions: "Why 8 points vs 5?"
Perception of Inflated Estimates
No data to validate complexity
Creates trust gap between business & team
Inconsistent Estimation
Similar stories estimated differently across sprints
Depends on individuals, not standards
Hidden Complexity Not Visible
SAP dependencies, integrations & risks not documented clearly
No Use of Historical Data
No learning from past sprints
Repeated estimation mistakes
1 / 5

## Slide 2
Proposed Solution (AI-Assisted Estimation)
AI-Driven Story Analysis
Uses historical sprint data for recommendations
Suggests story points & task breakdown
Risk-Based Inputs
Developer / Functional / Business risk fields
Captures High / Medium / Low risk levels
Identifies similar past stories
Predicts complexity & dependencies
Integrated in ADO
Works within existing workflow
No additional tools required
2 / 5

## Slide 3
Benefits to Business
Increased Transparency
Data-backed estimation justification
Example: "Similar stories took 8–13 points"
Improved Trust
Reduces perception of inflated estimates
Clear visibility into risks & complexity
Better Predictability
More accurate sprint commitments
Reliable release planning
Early Risk Awareness
High-risk stories flagged early
Better prioritization decisions
3 / 5

## Slide 4
Benefits to Scrum Team
Faster Refinement
AI suggests estimates and tasks
Reduces manual discussion effort
Consistent Estimation
Based on historical patterns
Less dependency on individuals
Continuous Improvement
Learns from past sprint outcomes
Reduces repeated mistakes
Better Risk Management
Structured capture of risks
Fewer surprises during execution
4 / 5

## Slide 5
How to Implement
1
Phase 1
Data Preparation
Extract historical sprint data from ADO
Standardize story types & tags
2
Phase 2
AI Model Setup
Train model using past: story points, cycle time, completion trends
3
Phase 3
ADO Integration
Add custom risk input fields (Dev / Functional / Business)
Embed AI recommendation feature
4
Phase 4
Pilot & Improve
Start with 1–2 teams
Compare estimated vs actual
Continuously refine model
5 / 5